| Date | July 2, 2026 |
| --- | --- |
| Team ID | xxxx |
| Project Name | Rising Waters: A Machine Learning Approach to Flood Prediction |
| Maximum Marks | 5 Marks |

—————————————————————————————————————————————————————————————————

Product Backlog, Sprint Schedule, and Estimation:

| Sprint | Functional Requirement | Task / User Story Description | Story Points | Priority | Team Members | Planned Schedule |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Environment Setup & Data Prep | Set up Anaconda environment, acquire meteorological dataset, and perform Pandas visualization (plots, box plots, heat maps). | 3 | High | Gunda Gautham Ganesh | Weeks 1-2 |
| Sprint-1 | Data Preprocessing | Handle missing values, isolate outliers, normalize categorical values, execute scaling, and split matrices. | 2 | High | Gunda Gautham Ganesh | Weeks 2-3 |
| Sprint-2 | Model Training | Train classifiers (Decision Tree, Random Forest, KNN, XGBoost) and evaluate performance metrics via confusion matrices. | 4 | High | Gunda Gautham Ganesh | Weeks 3-4 |
| Sprint-2 | Model Selection | Select optimal 96.55% accurate XGBoost pipeline and serialize pipeline components into a secure file (floods.save). | 2 | High | Gunda Gautham Ganesh | Week 4 |
| Sprint-3 | Application Deployment | Build the Flask application interface with clear results routing logic and configure platform targets for IBM Cloud storage. | 3 | High | Gunda Gautham Ganesh | Weeks 5-6 |